## Slide 1: Agile Development Methodologies
An Overview of Scrum, Kanban, and Core Practices
Prepared by: Your Name

## Slide 2: Introduction
Software delivery is accelerating; Agile provides a proven way to keep pace.

## Slide 3: What is Agile?
Agile is a lightweight, iterative approach that delivers working software early and frequently.
It emphasizes collaboration, customer feedback, and adaptive planning.
The goal is to maximize value while minimizing waste.

## Slide 4: Agile Manifesto Principles
Individuals and interactions over processes and tools.
Working software over comprehensive documentation.
Customer collaboration over contract negotiation.
Responding to change over following a plan.
Sustainable development.
Continuous attention to technical excellence.
Simplicity – the art of maximizing the amount of work not done.
Self‑organizing teams.
Regular reflection and adaptation.
Business value delivered frequently.
Empowered teams.
Built‑in quality.

## Slide 5: Scrum Framework
Roles:
Product Owner
Scrum Master
Development Team
Key events: Sprint Planning, Daily Scrum, Review, Retrospective

## Slide 6: Kanban Framework
Core practices:
Visualize workflow
Limit work in progress
Manage flow
Metrics: Lead time, Cycle time, Throughput

## Slide 7: Scrum vs. Kanban
Scrum emphasizes fixed‑length sprints and defined roles.
Kanban focuses on continuous flow and flexible priorities.
Aspect | Scrum | Kanban
Cadence | Time‑boxed sprints | Continuous pull
Roles | Product Owner, Scrum Master, Team | Team (no prescribed roles)
Board | Sprint backlog, task board | Kanban board with columns
Metrics | Velocity, Sprint Goal | Lead time, Cycle time

## Slide 8: Benefits of Agile
Faster time‑to‑market
Higher product quality
Improved stakeholder collaboration
Greater adaptability to change

## Slide 9: Challenges & Mitigations
Cultural resistance → incremental mindset training
Scope creep → clear Definition of Done
Estimation uncertainty → use relative sizing (story points)

## Slide 10: Sprint Velocity Over Time
The chart below shows a typical velocity trend across five sprints.
Chart: Sprint Velocity
| Sprint 1 | Sprint 2 | Sprint 3 | Sprint 4 | Sprint 5
Velocity | 20 | 25 | 28 | 30 | 32

## Slide 11: Key Take‑aways
Agile delivers value faster.
Choose the framework that fits your workflow.
Start small, iterate, and scale responsibly.

## Slide 12: Contact
Thank you for your time!
Email: you@example.com
Phone: 123‑456‑7890